# MoSCoW Prioritised User Stories Final Prototype

LockedIn – Fitness & Diet App  |  CAB302  |  Final Prototype

Team: Mimi, Kasper, Brandon, Tusar, Shezang, Akhilesh

| User Story Template | As a <role>, I want <feature> so that <benefit>. |
| --- | --- |
| Acceptance Criteria Template | Given <pre-condition> / When <action> / Then <outcome> |

| Must Have ● MVP Core – US-01 to US-07 ¦ 100% Complete |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US01 | 8 pts | Done | Create custom workout routines. Full FXML + CreateWorkoutController + WorkoutRoutineDAO.saveRoutine(). User enters name, adds exercises with sets/reps/rest time, saves. Routine persists and appears in list across sessions. |
| US02 | 8 pts | Done | Log completed workouts. StartWorkoutController captures actual reps per set with active session tracker. Timestamped entry saved via saveCompletedWorkout(). User sees confirmation summary on completion. |
| US03 | 5 pts | Done | Add exercises with sets, reps and weight. Sets and reps stored in routine definition; weight tracked per set in completed_workout_sets during active logging. All values displayed correctly within routine. |
| US04 | 5 pts | Done | Edit or delete a workout entry. WorkoutDetailController has inline edit dialog and delete confirmation, backed by updateExercise() and removeExerciseFromRoutine(). Changes reflected immediately. |
| US05 | 3 pts | Done | View past workouts in chronological history. WorkoutHistoryController displays full history list with date, exercises, set/rep counts, and bar charts showing workouts and reps over last 7 days. |
| US06 | 5 pts | Done | View weekly workout summary. WeeklySummaryController shows total sessions, total sets, and active days for selected week with previous/next week navigation buttons. |
| US07 | 5 pts | Done | Record daily calorie intake. DietController + FoodDAO with date picker, full macro tracking (protein/carbs/fats), and daily totals. Entry saved under current date, total updates automatically. |

| Should Have ● US-08 to US-13 ¦ 100% Complete |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US08 | 5 pts | Done | Exercise library browse and search. ExerciseViewController with searchable ComboBox over 200+ exercises, images from GitHub CDN and detailed instructions. Selected exercise added directly to routine. |
| US09 | 5 pts | Done | Set workout and calorie goals. Daily calorie target user-settable and stored in DB. Weekly session target editable via Spinner in Progress screen, persisted via UserProgressDAO.updateSessionTarget(). |
| US10 | 8 pts | Done | Progress toward goals. ProgressController with three live progress bars: weekly sessions vs user-defined target, daily calories vs goal, and body weight progress. Bars turn green at 100%. |
| US11 | 8 pts | Done | Calorie trends chart. CalorieTrendsController shows JavaFX LineChart with Actual daily intake vs flat Goal line. Toggle between 7-day and 30-day views. |
| US12 | 3 pts | Done | Edit or delete calorie entries. Delete removes entry immediately. Edit opens pre-populated dialog via double-click on ListView entry; FoodDAO.updateFood() persists changes and daily total recalculates. |
| US13 | 8 pts | Done | Track body measurements. MeasurementDAO + ProfileController: Weight, Waist, Body Fat % with date stamps. LineChart trend view with 7-day, 30-day and All-time range buttons. |

| Could Have ● US-14 to US-18 |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US14 | 5 pts | Not Started | Preset workout templates. Demo routines exist in JohnDemoSeeder but no user-facing template browser implemented. |
| US15 | 8 pts | Not Started | Workout reminders and push notifications. No notification infrastructure implemented. |
| US16 | 13 pts | Done | AI-generated workout suggestions. AiWorkoutController + AiWorkoutService integrates NVIDIA LLaMA 4 API. Generates full workout from user parameters and saves to DB. |
| US17 | 8 pts | Done | Feedback on AI suggestions and ability to adjust. User reviews AI-generated workout, edits any exercise/sets/reps before saving. Adjusted routine persists to DB. |
| US18 | 5 pts | Done | Filter workout history by date range. DatePicker From/To fields added to WorkoutHistoryController. Filter button queries getCompletedWorkoutsByUserBetween(), Clear restores full list. Empty state label shown when no results. |

| Won’t Have (this release) ● US-19 to US-20 ¦ Post-MVP Roadmap |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US19 | 13 pts | Deferred | Connect wearable device for automatic activity sync. Requires third-party OAuth (Garmin/Apple Watch). Deferred post-MVP. |
| US20 | 8 pts | Deferred | Share progress with friends or coach. Requires social/network layer. Deferred post-MVP. |

## Story Points Summary - Final Prototype

| Category | Total Points | Completed | % Complete |
| --- | --- | --- | --- |
| Must Have (US01–07) | 39 pts | 39 pts | 100% |
| Should Have (US08–13) | 37 pts | 37 pts | 100% |
| Could Have (US14–18) | 39 pts | 26 pts | 67% |
| Won’t Have (US19–20) | 21 pts | 0 pts | Deferred |
| TOTAL | 136 pts | 102 pts | 75% |

## Final Prototype - Delivery Summary

User Stories

- 14 user stories fully Done, 0 Partial, 2 Not Started (US14 templates, US15 notifications)

- All 7 Must Have stories: 100% complete

- All 6 Should Have stories: 100% complete

- Could Have: US16 AI workout generation, US17 AI editing, and US18 history filter all Done

Test Suite

- 92 JUnit 5 tests across 12 test classes – all passing

- New test classes this sprint: UserProgressDAOTest, ProgressCalculatorTest

- TDD Red-Green-Refactor cycles applied to every new feature: US06, US09, US10, US11, US12, US18

Build & CI/CD

- Maven wrapper (mvnw / mvnw.cmd) present — one-command build

- run.sh and run.bat: one-command build and launch scripts for Unix and Windows

- maven-shade-plugin: mvn clean package produces standalone executable fat JAR

- GitHub Actions CI: compiles and runs all 92 tests automatically on every push and pull request

- Javadoc generation and GitHub Pages deployment via separate Actions workflow

Bonus Features (beyond MoSCoW scope)

- Email OTP password reset – 3-step flow: Email → OTP code → New Password via Gmail SMTP

- AI meal photo analysis – NVIDIA LLaMA 4 Vision reads food photo and auto-populates meal name and macros

- Full macro tracking – protein, carbs and fats progress bars alongside calories in Nutrition screen

- Weekly activity streaks – 7-day circle indicators on Profile screen for workout and diet days

- Delete account – full cascade delete of all user data across all tables

- Dynamic goal-based targets – calorie and macro targets auto-calculated from FitnessGoal enum (Lose Weight / Build Muscle / Maintain)

Note: US-19 and US-20 are explicitly deferred to a post-MVP roadmap. Wearable integration and social/coaching features require third-party OAuth infrastructure beyond the scope of this unit.