# MoSCoW Prioritised User Stories

Fitness & Diet App – 20 User Stories with Acceptance Criteria

| User Story Template | As a <role>, I want <feature> so that <benefit>. |  |
| --- | --- | --- |
| Acceptance Criteria Template | Given <pre-condition> / When <action> / Then <outcome> |  |

| Must Have ● MVP Core – US-01 to US-07 |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US01 | 8 pts | Done | As a user, I want to create custom workout routines so that I can tailor my fitness plan to my goals. Acceptance Criteria Given: The user is logged in and on the Create Workout screen. When: The user enters a name, adds at least one exercise with sets, reps, and rest time, and taps Save. Then: The workout is saved, appears in the user's routine list, and can be retrieved in a later session. |
| US02 | 8 pts | Done | As a user, I want to log completed workouts so that I can track my activity. Acceptance Criteria Given: The user has an existing workout routine and is on the Log Workout screen. When: The user selects a routine, enters actual sets, reps, and weights performed, and taps Complete. Then: A timestamped workout entry is saved to history and the user sees a confirmation summary. |
| US03 | 5 pts | Done | As a user, I want to add exercises with sets, reps, and weight so that my workouts are detailed and accurate. Acceptance Criteria Given: The user is creating or editing a workout routine. When: The user adds an exercise and fills in the sets, reps, and weight fields. Then: The exercise entry is saved with all specified values and displayed correctly within the routine. |
| US04 | 5 pts | Done | As a user, I want to edit or delete a workout entry so that I can correct mistakes. Acceptance Criteria Given: The user has at least one saved workout entry in their history. When: The user opens an entry, modifies the details or taps Delete and confirms the action. Then: The updated entry reflects the changes immediately, or the deleted entry is removed from the list. |
| US05 | 3 pts | Done | As a user, I want to view my past workouts so that I can monitor progress. Acceptance Criteria Given: The user has at least one logged workout in their history. When: The user navigates to the Workout History screen. Then: A chronological list of past workouts is displayed, each showing the date, exercises, and performance data. |
| US06 | 5 pts | Partial | As a user, I want to view my weekly workout summary so that I can see my consistency. Acceptance Criteria Given: The user has logged workouts within the current or past week. When: The user opens the Weekly Summary view. Then: A summary shows total sessions, total volume, and active days for the selected week. |
| US07 | 5 pts | Done | As a user, I want to record my daily calorie intake so that I can manage my nutrition. Acceptance Criteria Given: The user is logged in and on the Nutrition Log screen. When: The user adds a meal entry with a name and calorie value. Then: The entry is saved under the current date and the daily calorie total updates automatically. |

| Should Have ● MVP Core — US-08 to US-13 |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US08 | 5 pts | Done | As a user, I want access to an exercise library so that I can easily build workouts. Acceptance Criteria Given: The user is on the Add Exercise screen while creating or editing a workout. When: The user searches or browses the exercise library and selects an exercise. Then: The selected exercise, including its instructions and target muscle groups, is added to the workout. |
| US09 | 5 pts | Done | As a user, I want to set workout and calorie goals so that I can stay motivated. Acceptance Criteria Given: The user is on the Goals screen. When: The user defines a weekly session target and a daily calorie target, then saves. Then: The goals are stored, linked to tracking data, and visible on the dashboard with current progress. |
| US10 | 8 pts | Partial | As a user, I want to see my progress toward goals so that I stay informed and motivated. Acceptance Criteria Given: The user has set at least one fitness or calorie goal. When: The user opens the Progress screen. Then: Progress bars and charts display current achievement vs targets, and any completed goals are highlighted. |
| US11 | 8 pts | Partial | As a user, I want to see my calorie trends so that I can adjust my diet. Acceptance Criteria Given: The user has logged calorie entries for at least one day. When: The user opens the Calorie Overview screen. Then: A chart shows daily and weekly intake trends, and the view compares actual intake against the user's goal. |
| US12 | 3 pts | Done | As a user, I want to edit or delete calorie entries so that I can correct my food log. Acceptance Criteria Given: The user has at least one calorie entry logged for the current or a past date. When: The user taps an entry, edits the meal name or calorie value, or confirms deletion. Then: The entry is updated or removed, and the daily total recalculates immediately. |
| US13 | 8 pts | Not Started | As a user, I want to track my body measurements so that I can see physical changes over time. Acceptance Criteria Given: The user is on the Measurements screen. When: The user enters a measurement value (e.g., weight or body fat percentage) and saves. Then: The measurement is logged with a date stamp and the history view shows a trend over time. |

| Could Have ● MVP Core — US-14 to US-18 |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US14 | 5 pts | Not Started | As a user, I want to choose from preset workout templates so that I can start quickly. Acceptance Criteria Given: The user is on the Create Workout screen and has not yet added any exercises. When: The user selects a preset template (e.g., Full Body Strength) from the templates list. Then: The template's exercises, sets, and reps are pre-filled into the routine, which the user can then edit. |
| US15 | 8 pts | Not Started | As a user, I want to receive workout reminders so that I don't forget my sessions. Acceptance Criteria Given: The user has enabled notifications and configured a reminder time in Settings. When: The scheduled reminder time is reached. Then: The user receives a notification prompting them to log their workout session. |
| US16 | 13 pts | Not Started | As a user, I want AI-generated workout suggestions so that I can improve my routine. Acceptance Criteria Given: The user has logged at least three workouts and has an active fitness goal. When: The user opens the Suggestions screen. Then: The system displays a suggested workout with exercises, sets, and reps based on the user's history and goals. |
| US17 | 8 pts | Not Started | As a user, I want feedback on my workouts and the ability to adjust suggestions so that I stay in control. Acceptance Criteria Given: The user has received an AI-generated workout suggestion. When: The user reviews the feedback summary and edits one or more exercises before saving the suggestion. Then: The adjusted workout is saved to the user's routines, and future suggestions reflect the user's modifications. |
| US18 | 5 pts | Not Started | As a user, I want to filter my workout history by date or type so that I can find specific sessions. Acceptance Criteria Given: The user is on the Workout History screen with multiple logged sessions. When: The user applies a filter by date range or workout type. Then: Only the matching sessions are displayed, and clearing the filter restores the full history list. |

| Won't Have (this time) ● MVP Core — US-19 to US-20 |  |  |  |
| --- | --- | --- | --- |
| ID | Points | Status | User Story & Acceptance Criteria |
| US19 | 13 pts | Deferred | As a user, I want to connect a wearable device so that my activity data syncs automatically. Acceptance Criteria Given: The user has a supported wearable (e.g., Garmin, Apple Watch) and is on the Integrations screen. When: The user authenticates with their wearable account and grants data access. Then: Activity data from the wearable syncs to the app and appears in the user's workout history automatically. |
| US20 | 8 pts | Deferred | As a user, I want to share my progress with friends or a coach so that I can stay accountable. Acceptance Criteria Given: The user has logged progress data and is on the Share screen. When: The user selects a contact or coach and chooses what data to share. Then: The selected progress data is shared with the recipient, respecting the user's privacy settings. |

## Story Points Summary

| Category | Total Points | Completed | % Complete |
| --- | --- | --- | --- |
| Must Have (US01-07) | 39 pts | 34 pts | 87% |
| Should Have (US08-13) | 37 pts | 13 pts | 35% |
| Could Have (US14-18) | 39 pts | 0 pts | 0% (next sprint) |
| Won't Have (US19-20) | 21 pts | 0 pts | Deferred |
| TOTAL | 136 pts | 47 pts | 43% |

Note: US-19 and US-20 are explicitly deferred. Wearable integration and social/coaching features are recommended for a post-MVP roadmap once core tracking is stable.