Meeting Minutes

### Meeting 1

20/03/2026

Attendees: Akhilesh, Brandon, Kasper, Ptusar, Shezang

Agenda: Prepare for week 5 checkpoint. Select project. Outline project scope.

Discussion points:

Project selected was workout planner. Scope including calorie tracker (AI implemented) (DataBase), workout planner, workout tracker (DB), weight/workout goals (AI)

Action items:

Everyone: Prepare individually for week 5 checkpoint and get access to git. Do independent research and clearly define project. Understand project requirements.

### Meeting 2

27/03/2026

Attendees: Akhilesh, Brandon, Kasper, Mimi, Ptusar, Shezang

Agenda: Prepare for week 7 checkpoint. Discuss findings in week 5

Discussion points:

Project management tool selected: Jira – each member connected to team jira

Plan week 5-7 Sprint

Action Items:

By week 6 Friday: Each member creates mock-up Workout planner page + Calorie tracker page

Week 6 Weekend: select good features from mockups.

Week 7: Create medium-fidelity ui design for every page.

By week 7: Each member make 4 user stories

### Meeting 3

10/04/2026

Attendees: Akhilesh, Brandon, Kasper, Ptusar, Shezang

Agenda: Prepare for week 7 checkpoint. Discuss week 6 work.

Discussion points:

Select final user stories from draft user stories.

Prepare for medium fidelity models by checkpoint 7

Action Items:

Someone completes the writeup for the selected user stories and correlates the information provided in the draft stories.

Individual members complete their low fidelity models by the recommended date, and later complete their medium fidelity models by the checkpoint.

Individual members track their work completed for the checkpoint progress review.

### Meeting 4

10/04/2026

Attendees: Akhilesh, Brandon, Ptusar, Mimi

Agenda: Prepare for week 9 checkpoint. Discuss week 6 - 8 work.

Discussion points:

Plan week 7 – 9 sprint

Discuss code implementation needed for functional prototype by week 9

Action Items:

Begin continuing to look at the implementation for coding. Make sure that the database is able to be accessed and manipulated properly. This should be done by close to Week 8 end, additionally ensure that some features are implemented and functional by checkpoint.